  Project – Development of a Web Authentication Tool using Python

Project Report and Pending Deadlines

START DATE : 24TH MAY'2015

Completions -

- Detail study on
      - SSO(Single Sign on)
      - Common Authentication Methods
      - Working of “Google Authenticator”
      - Two-factor authentication

- Basics of Python
      - Working with variables,list,etc and developing user defined functions
      - Working on objects using the concept of Classes
      - Using appropriate libraries and classes (through Import function) and using its predefined functions
      - Working with Python-FLASK to develop web pages
      - Working with Virtualenv and various other Python developing tools
Database Creation on Postgres for storing data

      - Brief study on Postgres and connecting it to PgadminIII
      - Creation of Databases and Tables to store data
      - Implementing password protection on the Postgres server
      - Creation of new users on postgres server and providing access rights to it.

- Web Pages
      - Basic layout of the static web pages using HTML – Two static web pages has been developed with text boxes to receive input from the user
      - Client-Side validation of forms
      - Linking of html pages with postgres server using Python-flask
      - Linking of text-boxes with databases using Psycopg2
      - Developing Python scripts to provide server side scripting for the developed web pages .

- Password Protection
      - Concept of hashing and Triple DES-with 2 keys , is applied to store data on the postgres databases
      - An appropriate function has been developed for the above,using predefined libraries .

GIT-HUB

      - Creating a new repository on Git-Hub for the project data
      - Appropriate installations done on the Ubuntu system to create a local repository
      - Using appropriate functions like - init, add, commit, push – files are added to the online repository and update if required

Work in Progress-

- Deadline :10th July ,2015
    - Server side validation of forms using Python
    - Developing Auto-Login Python-scripts using Images
    - Applying the concepts of multi-threading and multi-tasking with Python
    - Understanding the concept of Flask SSO and developing demo functions

Deadline : 17th July,2015

    - Applying SSO concept on the tool under construction
    - Testing of the login and registration forms
    - Checking the tool for web security issues
    - Compilation for errors

- Deadline : 21st July,2015
    - Project Report to be submitted