AUTHENTICATION TOOL

Project Breakup (Milestones to be achieved){Deadlines-PER WEEK}

DEADLINE - 15th JUNE

  - Basic layout for the static web pages to be ready (with text boxes)
  - Learning how to use PgadminIII
  - Linking of text boxes(html pages) to database(in postgres server) using Psycopg2.
  - Write a bubble sort algo in python( get comfortable with python syntax.
  - Try picking an algo you like and implement it in python(Try using object oriented programming)

DEADLINE - 22nd JUNE

  - Create a Git Repository-GIT HUB
  - Using different techniques for secure transmission of data from web pages to the databases
  - Working on ways to run queries directly from files in order to perform required modification to databases
  - Work on access rights for databases for different users and develop functonalities for
  the same .

DEADLINE - 29th JUNE

  - Working with different Encryption Techniques to store data in databases.
  - Client server authentication model to be formulated (Concept of Public and Private keys to be applied : Appropriate databases and functionalities to be formulated)
  - Testing for Simple Cases for LOGIN and ACCESS control using authentication credentials

DEADLINE - 6th JULY

  - Working on methods to apply the SSO concept on the TOOL
  - Working on functionalities for the above and testing for various cases.
  - Proper modifications to be performed so as to bring about effectiveness.

DEADLINE – 13th JULY

  - Checking the tool for 'Web Sequrity Issues' and handling them appropriately
  - Complilation for Errors
  - Project Report to be completed.